# AWS EC2 Deployment Runbook

Copy ready instructions for deploying a hackathon prototype with Visual Studio Code GitHub Copilot and AWS

Purpose. Use this runbook on the competition laptop to verify the tools, authenticate to the organizer-provided AWS account, prepare the project with Copilot Agent, deploy it to Amazon EC2, verify the live application, and remove the resources after the event.

How to use it. Complete the stages in order. Copy one block at a time and wait for it to finish. Replace every value inside angle brackets before running a command. Never paste AWS passwords, secret access keys, tokens, or private datasets into Copilot.

# Deployment sequence

1. Verify tools and extensions

2. Open the project and create a deployment branch

3. Authenticate to the organizer-provided AWS account

4. Ask Copilot to inspect and prepare the application

5. Test locally and validate the infrastructure

6. Deploy to EC2 and verify the application

7. Prepare the demonstration

8. Remove AWS resources after organizer approval

# 1 Collect organizer information

Obtain these details before configuring AWS. Do not guess the account, region, permissions, or spending limit.

| Required information | Organizer response |
| --- | --- |
| AWS login method |  |
| AWS account ID |  |
| Required AWS region |  |
| Allowed EC2 instance type |  |
| Allowed network ports |  |
| Allowed AWS services |  |
| IAM role or permission limits |  |
| Spending limit |  |
| Resource cleanup deadline |  |

# 2 Verify the laptop

VS Code and GitHub Copilot are already provided. Check the remaining command-line tools.

COPY INTO THE VS CODE POWERSHELL TERMINAL

git --version
aws --version
uv --version
python --version
node --version
npm --version

Install only the commands reported as not recognized.

COPY INTO THE VS CODE POWERSHELL TERMINAL

# AWS CLI
irm https://awscli.amazonaws.com/v2/install.ps1 | iex

# uv
winget install --id astral-sh.uv -e

# Git, if missing
winget install --id Git.Git -e --source winget

# Node.js, only if missing and required by the project
winget install --id OpenJS.NodeJS.LTS -e

Close every VS Code window, reopen VS Code, and repeat the version checks. If an installation is blocked, ask the event technical staff instead of bypassing laptop security controls.

## Verify the VS Code extensions

GitHub Copilot - publisher GitHub

AWS Toolkit - publisher Amazon Web Services

If AWS Toolkit is missing, run:

COPY INTO THE VS CODE POWERSHELL TERMINAL

code --install-extension AmazonWebServices.aws-toolkit-vscode

Open Copilot Chat and confirm that Agent mode is available.

# 3 Open the project

## If the project is on GitHub

COPY INTO THE VS CODE POWERSHELL TERMINAL

cd "$HOME\Documents"
git clone <GITHUB_REPOSITORY_URL>
cd <PROJECT_FOLDER_NAME>
git switch -c hackathon-deployment
code .

## If the project is already on the laptop

COPY INTO THE VS CODE POWERSHELL TERMINAL

cd "<FULL_PROJECT_FOLDER_PATH>"
git status
git switch -c hackathon-deployment
code .

If the branch already exists:

COPY INTO THE VS CODE POWERSHELL TERMINAL

git switch hackathon-deployment

# 4 Configure and authenticate AWS

Replace the region with the exact organizer-provided value. Run this block again whenever a new terminal is opened.

COPY INTO THE VS CODE POWERSHELL TERMINAL

$AwsProfile = "hackathon"
$AwsRegion = "<ORGANIZER_REGION>"
$StackName = "hackathon-app"

$env:AWS_PROFILE = $AwsProfile
$env:AWS_REGION = $AwsRegion

## Use one authentication method

If the organizer provides AWS IAM Identity Center or SSO:

COPY INTO THE VS CODE POWERSHELL TERMINAL

aws configure sso --profile hackathon
aws sso login --profile hackathon

If the organizer provides temporary AWS credentials, enter them directly in the terminal prompt and never in Copilot:

COPY INTO THE VS CODE POWERSHELL TERMINAL

aws configure --profile hackathon

## Set and verify the account

COPY INTO THE VS CODE POWERSHELL TERMINAL

aws configure set region $AwsRegion --profile $AwsProfile
aws sts get-caller-identity --profile $AwsProfile
aws configure get region --profile $AwsProfile

Stop immediately if the account ID or region is incorrect.

# 5 Ask Copilot to inspect the project

Open Copilot Chat, select Agent mode, and submit the following prompt.

COPY INTO COPILOT AGENT MODE

Inspect the entire workspace and determine how this application runs.

Report:
1. Languages and frameworks
2. Application entry point
3. Dependency installation command
4. Local startup command
5. Application port
6. Required environment variables
7. External services or databases
8. Existing tests
9. Missing dependencies
10. Anything preventing deployment to Amazon EC2

Do not modify files, access AWS, install anything, or deploy anything yet.

Read the report and correct any misunderstanding about the application before continuing.

# 6 Ask Copilot to prepare the deployment

COPY INTO COPILOT AGENT MODE

Prepare this application for deployment to Amazon EC2.

Use:
- AWS CLI profile: hackathon
- Region: read the configured region from the hackathon AWS profile
- Stack name: hackathon-app

Requirements:
- The application must run on EC2.
- Use the smallest EC2 instance type allowed by the organizers.
- Use repeatable infrastructure as code.
- Do not hard-code credentials, passwords, tokens, or API keys.
- Keep .env and secrets out of Git.
- Add a /health endpoint when appropriate.
- Do not expose SSH port 22 publicly.
- Use AWS Systems Manager Session Manager where permitted.
- Open only the required web port.
- Use least-privilege IAM permissions.
- Avoid requiring Docker Desktop on the competition laptop.
- Include application logging and startup-error reporting.
- Do not deploy anything yet.

Create or update:
- .gitignore
- .env.example with variable names only and no secret values
- dependency and startup configuration
- Dockerfile and .dockerignore only if appropriate
- infrastructure/cloudformation.yaml
- scripts/deploy.ps1
- scripts/status.ps1
- scripts/destroy.ps1
- DEPLOYMENT.md

The PowerShell scripts must accept these parameters:
- Profile
- Region
- StackName

The deployment script must output the application URL.
The destroy script must target only the provided stack and require confirmation.

After editing, explain every file and list every AWS resource that would be created. Do not deploy.

# 7 Test the application locally

COPY INTO COPILOT AGENT MODE

Test the prepared application locally.

You may:
- Install project dependencies inside the project environment
- Run formatting and linting
- Run automated tests
- Start the application temporarily
- Test the health endpoint
- Test one complete business scenario
- Fix problems discovered during testing

Do not access AWS and do not deploy.

When finished, report:
1. Commands executed
2. Test results
3. Local URL
4. Problems fixed
5. Remaining risks
6. Exact local startup command

Approve only reasonable local commands. Do not approve requests for AWS credentials or unexplained system-wide changes.

# 8 Review and save the preparation

COPY INTO THE VS CODE POWERSHELL TERMINAL

git status
git diff

Confirm that the changes do not contain AWS keys, passwords, API keys, .env secrets, personal data, or private organizer data.

COPY INTO THE VS CODE POWERSHELL TERMINAL

git add .
git commit -m "Prepare application for AWS EC2 deployment

# 9 Validate the AWS deployment

COPY INTO COPILOT AGENT MODE

Validate the prepared AWS deployment without creating, changing, or deleting AWS resources.

Use:
- AWS profile: hackathon
- Region: read it from the hackathon profile
- Stack name: hackathon-app

Confirm:
1. Authenticated AWS account ID
2. Configured region
3. Proposed AWS resources
4. EC2 instance type
5. IAM roles and permissions
6. Security-group rules
7. Application transfer method
8. Startup and restart process
9. Logging method
10. Deployment command
11. Status command
12. Cleanup command
13. Likely costs
14. Required AWS permissions

Treat the following as blockers:
- Public SSH port 22
- Unnecessary ports open to 0.0.0.0/0
- Administrator or wildcard IAM permissions
- Hard-coded credentials
- Incorrect AWS account or region
- Resources not handled by the cleanup script

Do not deploy anything yet.

# 10 Deploy to Amazon EC2

Submit this prompt only after the validation report is acceptable.

COPY INTO COPILOT AGENT MODE

Deploy the reviewed application to Amazon EC2.

Use:
- AWS profile: hackathon
- Region: read it from the hackathon profile
- Stack name: hackathon-app

Use the prepared deployment script and infrastructure files.

Before running any command that creates, changes, or deletes AWS resources:
1. Show me the complete command.
2. Explain what it will change.
3. Wait for my approval.

After deployment:
1. Wait for the deployment to complete.
2. Confirm that EC2 is running.
3. Confirm that the application process is running.
4. Inspect startup and application logs.
5. Test the health endpoint.
6. Test one complete business scenario.
7. Give me the public application URL.
8. Give me the exact status-check command.
9. Do not delete anything.

Read every command before approving it. Stop if a command uses the wrong account, region, stack, ports, or permissions.

# 11 Verify the live application

COPY INTO THE VS CODE POWERSHELL TERMINAL

.\scripts\status.ps1 `
    -Profile $AwsProfile `
    -Region $AwsRegion `
    -StackName $StackName

Inspect the CloudFormation stack:

COPY INTO THE VS CODE POWERSHELL TERMINAL

aws cloudformation describe-stacks `
    --stack-name $StackName `
    --profile $AwsProfile `
    --region $AwsRegion

Open the returned URL and confirm:

The homepage and health endpoint load.

The organizer dataset can be processed.

The complete business scenario works from input to final action.

AI results include understandable evidence or confidence.

The human review or approval step works.

An unseen record or scenario can be processed.

Errors are understandable and no credentials are exposed.

# 12 Prepare the live demonstration

COPY INTO COPILOT AGENT MODE

Prepare a five-minute live demonstration of the deployed application.

Show one complete business scenario:
1. Business problem
2. User or employee affected
3. Input or organizer-provided dataset
4. Business rules
5. Meaningful AI analysis
6. Evidence and confidence
7. Human approval, rejection, modification, or escalation
8. Final output or action
9. Measurable business value
10. An unseen test input

Create:
- A timed presentation script
- Exact sample inputs
- Expected outputs
- Three likely judge questions with answers
- A backup screenshot plan
- A recovery plan if the deployment fails

Do not change or redeploy the application unless you find a blocking defect.

## Final pre demonstration check

[ ] Application URL opens

[ ] Health endpoint works

[ ] Main business scenario works

[ ] Organizer dataset is ready

[ ] Unseen test input is ready

[ ] No credentials are visible

[ ] Correct AWS account and region are selected

[ ] Presentation is open

[ ] Backup screenshots are ready

# 13 Remove AWS resources after the event

Do not remove resources until the organizers confirm that cleanup is allowed.

COPY INTO COPILOT AGENT MODE

Inspect the deployed CloudFormation stack named hackathon-app.

Use:
- AWS profile: hackathon
- Region: read it from the hackathon profile

List every resource that the cleanup script will delete.
Confirm that the script targets only the hackathon-app stack.
Do not delete anything yet.

After confirming the exact targets:

COPY INTO THE VS CODE POWERSHELL TERMINAL

.\scripts\destroy.ps1 `
    -Profile $AwsProfile `
    -Region $AwsRegion `
    -StackName $StackName

Verify that the stack is gone:

COPY INTO THE VS CODE POWERSHELL TERMINAL

aws cloudformation describe-stacks `
    --stack-name $StackName `
    --profile $AwsProfile `
    --region $AwsRegion

A stack-not-found response is expected after successful cleanup.

# 14 Stop conditions

Stop and ask an organizer or technical mentor before continuing if any of the following occurs:

The AWS account ID or region is not the organizer-provided value.

The organizer has not confirmed the allowed EC2 instance type or services.

Copilot requests AWS credentials in chat.

A command would open SSH port 22 publicly.

A command grants administrator or broad wildcard permissions.

The deployment may exceed the spending limit.

The command would delete a resource outside the hackathon-app stack.

The laptop blocks installations or terminal operations.

Key reminder. Claude Code and MCP are not required for this workflow. Copilot Agent prepares and executes reviewed commands, while the authenticated AWS CLI performs the actual AWS deployment.